## Slide 1: Agile Presentation
Samir Salem

## Slide 2: Agile Roles
Product Owner- tasked with conveying a clear vision to the Scrum team. They divide which features and functions are prioritized. Communicates with stakeholders about what's being built to ensure customer needs are met.
Scrum Master- plays the role of a mediator in the Scrum team. Assists product owners in defining customer demands and then communicating them with the development team.
Development Team-
  Designers- responsible for designing the product and user interface.
  Developers- responsible for the programming, testing and debugging of the product.
  Testers(QA)- responsible for ensuring everything works as it should, both before and after a release.

## Slide 3: Agile Phases
1. Planning - This phase starts by brainstorming high level project details. The team focuses on ideas such as the problems or use case the software will solve, who will use it and how the software might interact with other applications and systems.
2.Analysis/Requirements – Analysis involves gathering user requirements, conducting market research and feasibility testing, evaluating prototypes and allocating resources. At the end, the team understands the scope of the project, its functional and technical specifications and how to organize tasks and workflows.
3. Design – Culminates in the creation of an early prototype or multiple prototypes, which can be shown to stakeholders and end users to solicit feedback.
4. Development/Coding – The writing of code and budling of the software done during this phase. This phase involves building any additional systems or interfaces necessary for the software to function properly.

## Slide 4: Agile Phases
5. Testing – During this phase the team looks for opportunities to eliminate bugs and enhance the final product. Unit testing, integration testing, system testing, acceptance testing may be performed to make sure all parts of the software works as intended.
6. Deployment- This phases involves rolling out the meticulously tested and fine-tuned software to its end users. This responsibility might involve creating user manuals, conducting training sessions, or offering on-site report.
7. Maintenance- The primary focus is to adapt to the software’s changing needs. This adaptation involves responding to user feedback, resolving unexpected issues, and upgrading the software based on user’s evolving requirements. The maintenance phase also considers long-term strategies, for instance upgrading or replacing the software.

## Slide 5: Waterfall Model
Waterfall methodology is a well-established project management workflow. Like a waterfall, each process phase cascades downward sequentially through five stages (requirements, design, implementation, verification, and maintenance).
Unlike other methods, such as the Agile methodology, Waterfall doesn't allow flexibility. You must finish one phase before beginning the next. Your team can’t move forward until they resolve any problems.
In a Waterfall process, you must complete each project phase before moving to the next. It's pretty rigid and linear. The method relies heavily on all the requirements and thinking done before you begin.

## Slide 6: Waterfall or Agile?
Both of these methodologies are capable of producing the same outcomes if implemented correctly. It also dependent on the product that is being developed. If a product is clearly defined at the beginning, broken down into phases from the beginning and foresees no changing of requirements along the process then the Waterfall method may be a good mythology to implement. If the opposite is true, then the Agile framework will be better for the development team because it offers flexibility and is broken down into smaller phases than that of Waterfall. In the SNHU Travel project, Agile was the best framework to follow. It provide well needed communication with not only the team but also the stakeholders. Having the ability to prioritize what needed to be done and provided a faster way to detect problems because of earlier testing. Overall, both methology have their strengths and weaknesses and its up to management to decide what is best for their businesses and product developments.

## Slide 7: References
Admin. (2025, April 1). Waterfall vs. agile - what’s the best approach for your project management? Mission Control. https://aprika.com/blog/waterfall-vs-agile-whats-the-best-approach-for-your-project-management/
Agile team roles and responsibilities: A complete guide. Multi Project Management Software. (n.d.). https://businessmap.io/blog/agile-team-roles
Atlassian. (2026, February 11). What is the waterfall methodology? https://www.atlassian.com/agile/project-management/waterfall-methodology
Jackson, G., Kosinski, M., & Holdsworth, J. (2025, November 17). What is the Software Development Lifecycle (SDLC)?. IBM. https://www.ibm.com/think/topics/sdlc