Samir Salem

4/19/26

CS 250 Final Project

SNHU Travel – Sprint Review and Retrospective

We as a team have been working together several weeks to build a travel website for SNHU Travel. This is also with the process from a Waterfall model to an Agile framework. As you all know the project involved building an online travel booking site for SNHU travel. This included several enhancements request from the customer and some alterations that have had to take place in order to not only provide the customer with a successful product but also adopt Agile processes as we went along. I believe the team overall has done a great job adapting to the changes and has become efficient in working together to finish this project.

The team consists of a Scrum Master (Ron), Product Owner (Christy), Developer (Nicky) and a Tester (Brian). Right from the beginning the Product Owner was able to meet with SNHU Travel to understand what the needs of the customer was. This is vital communication that needs to take place in order for the customer needs to be understood and what the product requirements are. SNHU Travel discussed ways to expand their online presence by offering trendy, niche vacations packages. Their goal was to gain a larger audience in the United States. The PO created and prioritized the product backlog. The Scrum Master informed of the Epic goals, brought the project to the team. The Scrum Master created an Agile team charter, scheduled Sprint planning, Scrum, Retrospective and Backlog Refinement meetings.

The PO later create a focus group to better understand what is needed by asking customers for feedback and opinions about competitors offering a similar product. This was helpful for the team in focusing on what potential customers really want from a travel site like this and then give the team a better idea of what the final product should look and functions. Stories where then created to start developing the product. The Tester used a Test Case document for each user story to make sure each story was tested properly. As Test cases were being created, the tester sent an email needing some user stories clarifications. This email was sent to the PO which provided more details. As the project was being developed, some of the stories were being tested. The team later had to pivot some of its development because SNHU Travel had done studies and wanted to focus on detox/wellness travel vacations. This was communicated by the PO. The team had some concern on the shift but immediately was able to see what they had developed and make the changes needed for the updated enhancements.

The team was very good at adapting to the Agile framework. The team first understood the project requirements. The creation of user stories really helps the team focus on specific areas of the application. Prioritizing what stories were needed and adjusting the backlog was also a great help. Clarifying communication between each team member was vital in completing the user stories. Open communication with the Product Owner and the customer was crucial in making sure the customer was clear in what the final product should be. Because of this the PO was able to keep the team updated on changes that need to be made to the final product. Having the application focused more detox/wellness product offerings, make the team a little uneasy and this was probably because the Waterfall framework has been followed for many years and the team members were probably used to development time being discarded, unmet deadlines and essentially restarting the whole project over.

The team did very well in handling the customer changes. This was possible because of the Agile framework that was being followed. Yes, there were concerns about time being wasted but because the User stories were there already, not many changes were needed to be made to alter the final product. Clarifying email from the Tester to refine user stories were also key to this process. The deadline for the project stayed the same. In a Waterfall model process, the team would have finished the product and then have to restart again. Great communication from the PO with the customer and to the team was vital in making sure the project proceeded smoothly. Daily Scrum and Sprint planning definitely help the team be successful because it allowed for the team to have open communication in each of their roles. The team was also able to use management tool like Jira to keep track of the user stories, create additional stories as the project evolved and to have an idea of when the project would be completed.

As far a implementing the Agile framework to the team, there were more pros than cons. As mentioned above, having the ability to be flexible to customer request changes, definitely helped in completing the final product. Because user stories were created, the team was able to create iterative changes. This again became essential because proper coding and testing can be done more effective. Having to change a project due to customer request does not require for what has been worked on to be scrapped. Essentially only a few of the stories already coded need to be altered and retested. I believe communication being essential in an Agile team was extremely useful. Daily Scrums definitely help open up communication with each team member. Each team member was informed of what each team member was working on and clarifying emails and meetings where set up in order to make the project proceed. As for cons, I think the team not used to the Agile framework brought up concerns that normally would occur in a Waterfall model. Sometimes when customer change requests come in, it puts more pressure on the team members to get things done. Learning to pivot and adjust depends on how close to a timeframe a project may have. Because of Agile, projects can be extended, more user stories added, more testing required. This can sometimes be a hard process to follow coming from a Waterfall model team.